Test Plan and Test Cases

How PlacementFlow was tested and what happened

Project: PlacementFlow · Team: Trijal Singh Babbar (23070126137) & Rajat Dwivedi ([23070126100]) · CA-3, AY 2026–27

# 1. Test approach

Black-box scenario testing: each test uses one dummy record designed to hit one rule or one error path.

Positive tests prove the happy path (eligible → draft → registered → final list).

Negative tests prove every rejection rule.

Exception tests prove the robot survives bad data and a service failure (fault injected with SimulateEmailFailure).

Re-run (idempotency) test proves running twice never creates duplicate invitations.

Evidence: Orchestrator job logs, Gmail Drafts folder, and columns H/I and F/G of the sheet.

# 2. Environment

| Item | Value |
| --- | --- |
| Platform | UiPath Automation Cloud – Studio Web, cloud robot |
| Data | Google Sheet PlacementFlow_Data with dummy students (see 02 Sheet and Form Design) |
| Services | Gmail (drafts), Google Forms |
| Drive under test | PF-2027-001 |

# 3. Test cases

| ID | Scenario | Test data | Expected | Actual | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Eligible student, not yet invited | CGPA 8.2, Backlogs 0, Year 2027, Branch AIML, InvitationStatus blank | Gmail draft created; H = DRAFTED; I = UTC timestamp; log "ELIGIBLE" | Draft created in Gmail; sheet updated with DRAFTED and timestamp | Pass |
| TC-02 | CGPA below cut-off | CGPA 6.8, other fields valid | No draft; log "NOT ELIGIBLE" | No draft; "NOT ELIGIBLE" logged | Pass |
| TC-03 | Student has an active backlog | Backlogs 1, other fields valid | No draft; log "NOT ELIGIBLE" | No draft; "NOT ELIGIBLE" logged | Pass |
| TC-04 | Branch not allowed | Branch MECH, other fields valid | No draft; log "NOT ELIGIBLE" | No draft; "NOT ELIGIBLE" logged | Pass |
| TC-05 | Wrong graduation year | GraduationYear 2026, other fields valid | No draft; log "NOT ELIGIBLE" | No draft; "NOT ELIGIBLE" logged | Pass |
| TC-06 | Missing data (Exception 1) | CGPA cell left blank | WARN log "REVIEW: Missing CGPA…"; student skipped; run continues | Warning logged; remaining students processed | Pass |
| TC-07 | Re-run on an already invited student | InvitationStatus = DRAFTED | No second draft; log "SKIPPED: Invitation already processed" | Skipped; no duplicate email draft | Pass |
| TC-08 | Simulated Gmail failure (Exception 2) | SimulateEmailFailure = TRUE | Exception thrown and caught; ERROR log "INVITATION WORKFLOW ERROR: DEMO ONLY…"; next students and Phase 2 still run | Error caught and logged; registration processing completed | Pass |
| TC-09 | Valid registration | Invited eligible student submits correct PRN, email, DriveID PF-2027-001 | F = REGISTERED; G = processed time; row appears in FinalApplicants | REGISTERED – Aarav Shah and Arjun Nair shown in FinalApplicants | Pass |
| TC-10 | Duplicate registration | Same student submits the form a second time | Second row F = "DUPLICATE: Already registered" | Duplicate flagged; not added to FinalApplicants | Pass |
| TC-11 | Wrong details in form | Correct PRN but different email | F = "REJECTED: Student, email or eligibility mismatch" | Rejected with mismatch status | Pass |
| TC-12 | Unknown drive | DriveID entered as PF-2027-999 | F = "REJECTED: Unknown drive" | Rejected with unknown-drive status | Pass |
| TC-13 | Incomplete form response | Email left blank | F = "REVIEW: Missing registration details" | Flagged for review | Pass |
| TC-14 | Registration without an invitation | Ineligible / uninvited student submits the form | F = "REJECTED: Student, email or eligibility mismatch" | Rejected; not in FinalApplicants | Pass |
| TC-15 | Messy input formatting | Branch typed " aiml ", email in capitals | Treated as AIML / same email (spaces and case ignored) | Matched correctly | Pass |

# 4. Summary

| Category | Tests | Result |
| --- | --- | --- |
| Eligibility (positive + negative) | TC-01 to TC-05, TC-15 | Pass |
| Exception handling | TC-06, TC-08 | Pass – run continued both times |
| Idempotency | TC-07 | Pass |
| Registration validation | TC-09 to TC-14 | Pass – final list: Aarav Shah, Arjun Nair |

# 5. Defects and observations

The warning message always says "Missing CGPA", even when Backlogs or GraduationYear is the blank field (cosmetic).

Registrations are checked against the student list loaded at the start of the run, so a student drafted and registered in the same run is accepted on the next run.